## Slide 1: WP4: Progress Update
Objective: Main development inverter for high voltage system.
 | 2023 |  |  |  | 2024 |  |  |  | 2025 |  |  |  | 2026 |  |  | 
4.1 Inverter topology and construction |  |  | x | x | x | x | x | x | x |  |  |  |  |  |  | 
4.2 Intelligent gate driver |  |  |  |  |  |  | x | x | x | x | x | x | x |  |  | 
4.3 Cooling of DC link capacitors |  |  |  |  |  |  |  | x | x | x | x |  |  |  |  | 
4.4 High bandwidth current meas. |  |  |  |  |  |  |  |  |  |  | x | x | x | x |  | 
4.1: The high-voltage inverter can be designed as a two-level, three-level, or multi-level inverter, requiring theoretical evaluation and comparison of various topologies and modular configurations to optimize efficiency, compactness, and cost. ==> Loss Calculation, volume, capacitor, busbar
4.2: The gate driver controls the inverter’s semiconductor components and can optimize motor stresses and perform state estimation by monitoring parameters like gate threshold voltage and leakage current, requiring comparison of different designs for performance and reliability.
4.3: DC link capacitors’ size and reliability depend heavily on temperature, making it essential to evaluate various cooling methods, both theoretically and experimentally. ==> DC-link capacitor calculation, sizing, ripple minimization
4.4: Current measurement methods need evaluation, as higher bandwidth offers advantages like improved state estimation of the motor's stator winding. ==> Melexis vs LEM current sensors

## Slide 2: WP4.1 Inverter topology and construction
2-Level Inverter Power Ratings

## Slide 3: Datasheet-driven Loss Calculation
( ) |  |  |  | 
Loss (W) | 301 | 394 | 440 | 552
Loss (W) | 301 | 394 | 440 | 552
( ) |  |  |  |  |  | 
Loss (W) | 491 | 614 | 740 | 863 | 920 | 1046
Loss (W) | 491 | 614 | 740 | 863 | 920 | 1046
Conduction Loss
Switching Loss

## Slide 4: DC-link Capacitor Current Ripple
1070 V 415 A
KEMET C44U-T
2x

## Slide 5: Busbar and Mounting

## Slide 6: WP4.3 Cooling of DC link capacitors
DC-link Current Ripple Minimization : DC-link current harmonics influence thermal stress,
affecting capacitor lifespan.

## Slide 7: WP4.4 High-bandwidth Current Measurement
Feature | LEM LF 310-S | Melexis MLX91235
Type | Closed-loop Hall transducer (module) | Coreless Hall IC (external primary)
Bandwidth | ~100 kHz | ~500 kHz
Isolation | Built-in, robust | Needs system-level design
Integration | Plug-and-play module | PCB integration, calibration
Best use | Differential phase current sensing for inverter control | High-speed di/dt or ripple/harmonic measurement